PROJECT PLANNING PHASE

Project Planning Template – Product Backlog, Sprint Planning, Stories & Story Points

Adapted to the BlogNest project using the same planning structure as the supplied template. The original template organizes the work into epics, user stories, story points, priorities, sprints, and a sprint tracker. fileciteturn0file0L8-L15

| Date | 23 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2748 |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

1. Product Backlog, Sprint Schedule and Estimation

The supplied template asks for the sprint, functional requirement (epic), user-story number, user story/task, story points, priority and team members. fileciteturn0file0L9-L15

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for BlogNest using my name, email and password. | 3 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in using my registered email and password. | 3 | High | Team |
| Sprint-1 | Authentication | USN-3 | As a user, I can receive a successful response after registration/login. | 2 | High | Team |
| Sprint-2 | Blog Posts | USN-4 | As an authenticated user, I can create and publish a blog post. | 5 | High | Team |
| Sprint-2 | Blog Posts | USN-5 | As an authenticated user, I can view blog posts. | 3 | High | Team |
| TSprint-2 | Blog Posts | USN-6 | As an authenticated user, I can edit or delete my blog post. | 3 | Medium | Team |
| Sprint-3 | Comments | USN-7 | As a user, I can add a comment to a blog post. | 3 | Medium | Team |
| Sprint-3 | Search / Browse | USN-8 | As a user, I can search or browse blog content. | 3 | Medium | Team |
| Sprint-3 | API / Database | USN-9 | As a system, BlogNest stores and retrieves user and blog data through the API and database. | 4 | High | Team |

2. BlogNest System Workflow

Figure 1: Illustrative BlogNest user-to-API-to-database workflow

3. Project Tracker, Velocity & Burndown Chart

The supplied template uses sprint total story points, duration, start date, planned end date, completed story points and actual release date as the sprint-tracking fields. fileciteturn0file0L40-L53

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 24 Sep 2026 | 29 Sep 2026 | — | — |
| Sprint-2 | 11 | 6 Days | 30 Sep 2026 | 05 Oct 2026 | — | — |
| Sprint-3 | 10 | 6 Days | 06 Oct 2026 | 11 Oct 2026 | — | — |

Figure 2: Illustrative Sprint-1 burndown chart for BlogNest

4. Velocity

The supplied template explains velocity as the team's completed story points over a sprint and illustrates converting sprint velocity into an average per-iteration-unit value. fileciteturn0file0L55-L57

For BlogNest, velocity can be recorded after each completed sprint. Example: if 20 story points are completed in a 6-day sprint, average daily velocity = 20 ÷ 6 = 3.33 story points/day.

5. Burndown Chart

A burndown chart represents work remaining against time and is commonly used in Agile/Scrum projects. The supplied template describes it as a graphical representation of work left to do versus time. fileciteturn0file0L58-L60

The chart above is illustrative; replace the actual-completed values with the team's real sprint data when the sprint is executed.

6. Summary

BlogNest is planned through three sprints covering registration and authentication, blog-post management, comments/search, and API/database operations. The backlog converts these functions into user stories with story points and priorities, while the sprint tracker and burndown chart provide a simple way to monitor progress.

Reference

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts